PROJECT PLAN

For implementation of the Information Security

Management System 27001:2022

SAMPLE TEMPLATE (data is dummy)

| DOCUMENT CLASSIFICATION | Internal |
| --- | --- |
| VERSION | 1 |
| DATED | 16 August 2024 |
| DOCUMENT AUTHOR | Name_of_the_author |
| DOCUMENT OWNER | Org_name |

Revision History

| VERSION | DATE | REVISION AUTHOR | SUMMARY OF CHANGES |
| --- | --- | --- | --- |

Distribution List

| Name | Position |
| --- | --- |
| Deepti | CEO |
| Abhishek | CIO |
| RD | CTO |

Approval

| Name | Position | Summary of Changes |
| --- | --- | --- |
| Deepti | CEO | Signed : 09/08/2024 |
| Abhishek | CIO | Signed : 10/08/2024 |
| RD | CTO | Signed : 11/08/2024 |

Table of Contents

1.	Introduction	4

2.	Project Objectives	4

3.	Project Scope	5

4.	Key Deliverables	5

5. Roles and Responsibilities	6

6.	Project Timeline and Milestones	7

7.	Project Resources	8

8.	Budget Estimate	9

9.	Risk Assessment	9

10.	Communication Plan	10

11.	Training and Awareness	11

12.	Monitoring and Review	11

13.	Deliverables	12

14.	Approvals and Sign-Off	13

# Introduction

The ISO/IEC 27001, an international standard for information security. It has since been revised in 2013 and 2022, building upon the British Standard BS7799. This standard outlines the steps required to implement a robust Information Security Managament System.

Org_name is committed to implementing an ISO 27001:2022 compliant Information Security Managament System (ISMS) to enhance the protection of sensitive information, ensure regulatory compliance, and strengthen its market position. This project plan outlines the steps, responsibilities, and timeline for successfully achieving the ISO-27001 certification.

# Project Objectives

- Achieve ISO 27001:2022 certification by the end of the project timeline

- Protect sensitive information, including client data, proprietary training materials, and internal intellectual property.

- Ensure compliance with relevant regulations, such as GDPR and the Indian IT Act,

- Enhance the company’s market position by leveraging ISO 27001 certification.

- Establish Information Security Governance and increase the awareness of Aspirantz Technologies team of information security principles.

# Project Scope

In- Scope:

- Operations at the Delhi Headquarters.

- Departments: IT, HR, Finance, Operations, and other departments handling sensitive infrastructure.

- Technology Infrastructure, including the company website, cloud-based CRM System, and machines hosted on third- party data centres.

- Information assets: Client data, proprietary training materials, and internal intellectual property.

Out-of-Scope:

- Personal devices of employees not used for business purposes.

- Activities unrelated to information security.

# Key Deliverables

- ISMS Policies and Procedures.

- Risk Assessment and Treatment Plan.

- Employee Training and Awareness Program.

- Internal Audit Report.

- ISO 27001:2022 Certification.

# 5. Roles and Responsibilities

- Project Sponsor: [Name], CEO- Provide strategic direction and ensure alignment with business goals

- Project Manager: [Name], CISO- Oversee the project, manage resources, and ensure timely delivery.

- ISMS Team: Develop policies, conduct risk assessments, and implement controls.

- Department Heads: Ensure Department-specific compliance with ISMS policies.

- External Consultant: Provide Expertise and guidance on ISO 27001:2022 implementation.

- Employees: Participate in training and adhere to ISMS policies.

# Project Timeline and Milestones

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1: Project Initiation | Month 1 | - Secure management approval and allocate resources. - Form the project team and develop the project charter. |
| Phase 2: Gap Analysis and Scoping | Months 2-3 | - Conduct a gap analysis to assess current security measures against ISO 27001 requirements. - Define the ISMS scope. |
| Phase 3: ISMS Development | Months 4-7 | - Develop and document Information Security policies, procedures, and controls. - Implement the risk assessment and treatment plan. |
| Phase 4: Implementation and Training | Months 8-10 | - Roll out the ISMS across the organisation. - Conduct employee training sessions. |
| Phase 5: Internal Audit and Management Review | Month 11 | - Conduct an internal audit and prepare a report for management review |
| Phase 6: Certification Audit | Month 12 | - Engage an accredited certification body and complete the external audit to achieve certification. |

# Project Resources

- Human Resources

| Name | Role | Period Available | Commitment |
| --- | --- | --- | --- |
| Deepti | Project Manager | 6 months | 5 days per week |
| Rahul | Technical Lead | 3 months | 2 days per week |
| Anurag | Implementation Lead | 4 months | 4 days per week |
| Emma | Internal Auditor | 2 months | 3 days per week |

- Financial Resources

| Resource | Amount Available | Availability |
| --- | --- | --- |
| Capital Budget | $150,000 | FY 2024-25 |
| Revenue Budget | $80,000 per annum | Ongoing |
| Contingency Budget | $20,000 | As needed |

# Budget Estimate

Initial Costs

- ISO 27001 Standard Purchase: $1,500

- Consultancy Fees: $30,000

- Training and Awareness Programs: $10,000

- Technology Upgrades: $20,000

- Certification Audit: $15,000

Ongoing Costs

- Maintenance of ISMS: $5,000 annually

- Internal Audits: $3,000 annually

- Continuous Training and Awareness: $2,500 annually

- Recertification Costs (every 3 years): $10,000

# Risk Assessment

Identified Risks

- Resource Allocation: Insufficient resources could delay implementation

- Mitigation: Secure adequate budget and personnel from the start.

- Non-Compliance: Failing to meet regulatory requirements could result in penalties.

- Mitigation: Regular compliance checks and audits.

- Reputation Damage: Security breaches could damage client trust.

- Mitigation: Implement robust security measures and response plans.

# Communication Plan

Internal Communication

- Monthly Progress Meetings: Held by the Project Manager with the ISMS team to track progress and address any issues.

- Quarterly Updates: Provided to the executive management team to ensure alignment with business objectives.

- Email Notifications: Sent to all employees regarding training sessions, policy updates, and important project milestones.

External Communication

- Client Updates: Periodic Updates sent to clients, especially those in regulated industries, about progress towards certification.

- Regulatory Bodies: Any necessary communication with regulatory bodies to ensure compliance with legal requirements.

# Training and Awareness

Employee Training Program:

- Initial Training: Conducted to educate employees on the importance of information security and their roles in the ISMS.

- Ongoing Training: Regular refresher courses and updates provided to keep employees informed of any changes to policies and procedures.

- Specialised Training: Focused sessions for IT and security staff on specific technical controls and incident response.

# Monitoring and Review

- Internal Audits: Conducted periodically to assess the effectiveness of the ISMS to identify areas for improvement.

- Management Reviews: Held annually or as needed to review the ISMS, ensure alignment with business objectives, and make necessary adjustments.

- Continuous Improvement: A commitment to regularly updating and improving the ISMS to respond to emerging threats and business changes.

# Deliverables

| REF | DELIVERABLES | DESCRIPTION |
| --- | --- | --- |
| 1 | ISO 27001 Gap Assessment | Evaluates the current security posture of the ORG_NAME and identifies the actions required to meet ISO 27001 standards. |
| 2 | Set of Information Security Policies | Establishes the information security policy framework for ORG_NAME, outlining the essential security practices. |
| 3 | Statement of Applicability | Specifies which ISO 27001 requirements apply to ORG_NAME and how they will be implemented. |
| 4 | Information Security Management System (ISMS) Policy | Details the operational framework of the ISMS, guiding how ORG_NAME will manage and maintain information security. |
| 5 | Other ISMS Documentation | A comprehensive set of documents that define the operational aspects of the ISMS at ORG_NAME. |
| 6 | Procedures and controls to address risk | Documentation outlining the processes and controls to effectively manage and mitigate identified risks. |
| 7 | Risk Assessment and Treatment Process | Describes the methodology used for conducting risk assessments and implementing corresponding treatment plans. |
| 8 | Risk Assessment report(s) | Summarizes the findings of risk assessments, providing detailed analysis and results. |
| 9 | Risk Treatment Plan(s) | What will be done about the identified risks |
| 10 | Information security Records | Minutes of meetings, revies, visitor books and other information security-related records |
| 11 | Training and awareness programs | Combination of formal training for key staff and briefings for all other staff |
| 12 | Audit Reports | From internal and external audits |
| 13 | ISO/IEC 27001 Certificate | Evidence of certification of ISO/IEC 27001 standard from a Registered Certification Body. |

# Approvals and Sign-Off

The ISMS Project is approved by the following:

- CEO: [Name], Date: [Date]

- CISO: [Name], Date: [Date]

- Project Manager: [Name], Date: [Date]

ORG_NAME

Classification - Internal